Date/Location: 30-October-2019, Niazi’s home

Attendees: (SA),(NM),(MA)

Start Time: 11.30 a.m.

End Time: 1.00 p.m.

Decisions

=========

\* We will use html, CSS, JavaScript for our coding.

\* We will use Django as framework.

\* We will use python for our coding standard.

\* We will use Django library as unit testing tool. Because it has own running and testing tools such as tox , docker, JavaScript etc.

\* We will use adminDocs as our documentation tool.

\* We will try to follow this plan throughout our project.

Actions

=======

\* Action-1: For this two weeks we will do the front-end of home page.

\* Action-2: For this two weeks we will do the front-end of view lists.

\* Action-3: For this one week we will do the database schema.

\* Action-4: For this one week we will do the er diagram.

\* Action-5: For this one week we will create model.

\* Action-6: For this two weeks we will insert information into the database tables.

\* Action-7: For this two weeks we will try to implement search.

|  |  |  |
| --- | --- | --- |
| Action | Allocated team member(s) | deadline |
| Action-1,5 | SA,NM | 01/11/2019 |
| Action-2 | MA,NM | 01/11/2019 |
| Action-3,4 | MA | 07/11/2019 |
| Action-5,6,7 | SA,NM | 01/11/2019 |