Date/Location: 24-July-2019, NSU Library

Attendees: (AO),(FP),(NA)

Start Time: 11.30 a.m.

End Time: 2.00 p.m.

**Decisions**

=========

\* We will use html, css, javaScript for our coding.

\* We will use Laravel as framework.

\* We will use camelCasing for our coding standard.

\* We will use phpUnit as unit testing tool.

\* We will use LaRecipe as our documentation tool.

\* We will try to follow this plan throughout our project.

Link:<https://github.com/FariaKarim/CSE-327-Project/wiki/Schedule-Plan>

**Actions**

=======

\* Action-1: For this one week we will do the front-end of home page.

\* Action-2: For this one week we will do the front-end of view lists.

\* Action-3: For this one week we will do the front-end of health check-up calculations.

\* Action-4: For this one week we will do the back-end of health check-up calculations.

\* Action-5: For this one week we will create model.

\* Action-6: For this one week we will insert information into the database tables.

\* Action-7: For this one week we will try to implement search.

|  |  |  |
| --- | --- | --- |
| **Action** | **Allocated team member(s)** | **deadline** |
| Action-1,5 | FP | 01/08/2019 |
| Action-2 | NA | 01/08/2019 |
| Action-3 | AO | 01/08/2019 |
| Action-5,6,7 | FP, AO, NA | 01/08/2019 |